# Stakeholder Register & RACI Matrix

Dokumen No: SR-WBS-BPKH-2025-001  |  Versi 1.0  |  September 2025

# 1. Stakeholder Register

| Stakeholder | Peran | Pengaruh | Kepentingan | Strategi Engagement |
| --- | --- | --- | --- | --- |
| ROJIKIN | Project Sponsor | Tinggi | Tinggi | Manage Closely: laporan progress bulanan, approval milestone |
| M. Sopian Hadianto | Team Lead Dev | Tinggi | Tinggi | Key Player: eksekusi harian, decision maker teknis |
| Irham Yusnadi | Business Process | Sedang | Tinggi | Keep Informed: koordinasi mingguan, validasi proses |
| Ismail | Business Process | Sedang | Tinggi | Keep Informed: koordinasi mingguan, validasi SLA |
| Pengelola WBS (UP1) | Primary User | Sedang | Tinggi | Keep Satisfied: UAT, feedback iteratif, training |
| Bidang Audit Internal | Secondary User | Sedang | Sedang | Keep Informed: UAT investigasi, validasi AI |
| Super Admin IT | System Admin | Rendah | Sedang | Monitor: training teknis, akses konfigurasi |
| Pelapor | End User | Rendah | Tinggi | Keep Informed: UX sederhana, multi-channel akses |

# 2. RACI Matrix

R = Responsible (mengerjakan), A = Accountable (bertanggung jawab akhir), C = Consulted (dimintai pendapat), I = Informed (diberi informasi)

| Aktivitas | Sopian | Irham | Ismail | Claude AI | Rojikin | UP1 |
| --- | --- | --- | --- | --- | --- | --- |
| Project Charter & Planning | R | C | C | C | A | I |
| Architecture & Tech Design | R | I | I | R | I | — |
| Business Process Improvement | C | R | R | — | A | C |
| Backend Development | R | — | — | R | I | — |
| AI Engine Development | R | — | — | R | I | — |
| Frontend Development | R | C | C | R | I | C |
| Regulasi & Compliance Mapping | C | R | R | C | A | C |
| SOP & Kategori Pelanggaran | C | R | R | — | A | C |
| SLA & Escalation Design | C | C | R | — | A | C |
| Unit & Integration Testing | R | — | — | R | I | — |
| Penetration Testing | R | I | I | R | I | — |
| UAT Coordination | C | R | R | — | I | R |
| Training & User Manual | C | R | R | C | I | R |
| Deployment & Go-Live | R | C | C | — | A | I |
| Sosialisasi ke Unit Kerja | C | R | R | — | A | I |

# 3. Communication Plan

| Komunikasi | Frekuensi | Audience | Format | PIC | Channel |
| --- | --- | --- | --- | --- | --- |
| Daily Standup | Harian | Tim Dev | 15 min sync | Sopian | WhatsApp Group |
| Weekly Progress | Mingguan | Tim Proyek | Status report | Sopian | Email / Meeting |
| Monthly Review | Bulanan | Sponsor | Presentasi + demo | Sopian | Meeting |
| UAT Feedback | Per sesi | Tim + Users | Test results | Irham, Ismail | Meeting + Doc |
| Go-Live Readiness | 1x | All stakeholders | Checklist review | Sopian | Meeting |
| Training Session | 2x | End users | Hands-on workshop | Irham, Ismail | Onsite |
| Incident Escalation | Ad-hoc | Sponsor | Eskalasi segera | Sopian | WhatsApp / Call |